**PROJECT PLANNING PHASE**

**PROJECT PLANNING TEMPLATE(MILESTONE & ACTIVITY**

**LIST)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID30054 |
| Project Name | Personal Expense Tracker |
| Maximum Marks | 8 Marks |

|  |  |  |  |
| --- | --- | --- | --- |
| **S.NO** | **MILESTONES** | **ACTIVITIES** | **DATE** |
| **1.** | **Preparation Phase** | Pre-requisites | 24 Aug 2022 |
| Prior Knowledge | 25 Aug 2022 |
| Project Structure | 23 Aug 2022 |
| Project Flow | 23 Aug 2022 |
| Project Objectives | 22 Aug 2022 |
| Registrations | 26 Aug 2022 |
| Environment Set-up | 27 Aug 2022 |
| **2.** | **Ideation Phase** | Literature Survey | 29 Aug 2022  – 03 Sept  2022 |
| Empathy Map | 5 Sept 2022 - 7 Sept 2022 |
| Problem Statement | 8 Sept 2022 -  10 Sept 2022 |
| Ideation | 12 Sept 2022  – 16 Sept |
|  |  |  | 2022 |
| **3.** | **Project Design Phase - 1** | Proposed Solution | 19 Sept 2022  – 23 Sept  2022 |
| Problem Solution  Fit | 24 Sept 2022  – 26 Sept  2022 |
| Solution  Architecture | 27 Sept 2022  – 30 Sept  2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| **4.** | **Project Design Phase - 2** | Customer  Journey Map | 03 Oct 2022 –  08 Oct 2022 |
| Requirement Analysis | 09 Oct 2022 – 11 Oct 2022 |
| Data Flow Diagrams | 11 Oct 2022 – 14 Oct 2022 |
| Technology  Architecture | 1. Oct 2022 - 2. Oct 2022 |
| **5.** | **Project**  **Planning**  **Phase** | Milestones & Tasks | 1. Oct 2022 – 2. Oct 2022 |
| Sprint Schedules | 19 Oct 2022 –  22 Oct 2022 |
| **6.** | **Project**  **Development**  **Phase** | Sprint - 1 | 24 Oct 2022 –  29 Oct 2022 |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | Sprint – 2 | 31 Oct 2022  – 05 Nov  2022 |
| Sprint – 3 | 07 Nov 2022  – 12 Nov  2022 |
| Sprint – 4 | 14 Nov 2022  – 19 Nov  2022 |